PRCO304 – Sprint Plan

Sprint 1

10th February – 21st February

* As a customer I want to be able to set up an account so that I can use the website
* As a customer, I want to be able to log into the website so that I can access the features on the systems
* As a manager, I want to be able to log into the back-office system so that I can manage my shop
* As a Staff member I want to be able to log onto the systems to access my features
* As a manager, I want to be able to set up accounts for my staff so that they can access the system
* As a customer, I want to be able to update my account details so that they are accurate

Sprint 2

24th February – 6th March

* As a customer I want to be able to select my local corner shop so that I can see the details of that shop
* As a customer I want to be able to search for products so that I can see if my shop sells them
* As a manager, I want to be able to see what Items are on my next delivery so that I know what stock is due into the store
* As a staff member I want to be able to change my personal details so that they are accurate for my employer
* As a manager, I want to be able to verify the contents of a delivery so that it is added to my stock values
* As a manager, I want to be able to see how much stock of each item we sell we have so that I can know what to order for delivery

Sprint 3

9th March – 20th March

* As a customer I want to be able to reserve the product that I want so that I can go and pick it up
* As a manager I want to be able to view click and collect orders so that the items can be put aside for customers to collect
* As a manager I want to be able to set up rota's so that my staff know when they are working
* As a staff member, I want to be able to look at the shop rota so that I can see when I have to work
* As a customer I want to see if the product I want is in stock so that I know if I can go and get it.
* As a manager, I want to be able to add staff members to the system so that they can access the system.

Sprint 4

23rd March – 24th April (Note: Taking into account the 3-week Easter break)

* As a manager, I want to be able to add items to my next delivery so that the shop is well stocked
* As a staff member I want to be able to change my payroll details so that I am paid into the right bank account
* As a staff member I want to be able to request holiday so that I can have a break from work
* As a manager, I want to be able to approve holidays so that my staff can have time off when they have requested
* As a manager, I want to be able to add how many hours my staff have worked so that they get paid the right amount

Sprint 5

27th April – 8th May

* As a customer I want to be able to set up a news delivery so that I can have papers delivered to me
* As a customer, I want to be able to cancel my newspaper deliveries If I do not want them delivered anymore
* As a customer, I want to be able to edit my newspaper deliveries so that I can get the paper I want delivered
* As a manager, I want to be able to view newspaper rounds so that I can organise papers for paper staff to deliver.
* As a customer, I want to be able to pay for my newspapers online so that I don't have to go into the shop to pay regularly